## Slide 1: Atlanta Beltline, Inc. CEO Report
Board of Directors
Executive Committee Meeting
Wednesday, February 11, 2026

## Slide 3: USDOT BUILD Grant
The $25 million USDOT BUILD Grant has been executed to support construction of the Northeast Trail – Segment 3 and Connector Trails.
  The BUILD Grant was previously known as the RAISE Grant.
This project marks the first direct connection between the Beltline and a MARTA transit station at Lindbergh.
This award is the largest federal grant in Beltline history.

## Slide 4: FIFA World Cup 2026™ Digital Hub Now Live
In December, the Beltline launched a new Digital Information Hub to help local businesses prepare, plan, and participate for FIFA World Cup 2026™.
The Business Readiness & Activation Toolkit was also designed to help entrepreneurs get ready and activate on the Beltline.
Visit beltline.org/fifa-world-cup to learn more.

## Slide 5: Bike Park at Shirley C. Franklin Park Groundbreaking
On Jan. 22nd, the groundbreaking was held for Phase I of Bike Park at Shirley C. Franklin Park
The Bike Park is a significant investment in Atlanta’s Westside communities.
The first phase includes a pump track, bicycle playground, and a skills course.
WELCOME › TRAILS & TRANSIT › HOUSING › ECONOMIC DEVELOPMENT > Q&A

## Slide 6: Completing the Loop
85% of the mainline trail (the 22-mile loop) is either complete or under construction.
13.6 miles of mainline trail have been delivered, along with 10.3 miles of connector trails.
Design is complete for the majority of the Northern Arc, with real estate acquisition in the final stages.
16.7 miles are anticipated to be open by spring 2026. Schedules for the Southside Trail have been extended due to unforeseen conditions.
WELCOME › TRAILS & TRANSIT › HOUSING › ECONOMIC DEVELOPMENT > Q&A

## Slide 7: Under Construction
Northwest Trail – Segment 1: Anticipated by late 2027
Northwest Trail – Segment 4A: Anticipated by summer 2027
Southside Trail – Segments 2+3: Anticipated by spring 2026
Southside Trail – Segments 4+5: Anticipated by spring 2026
Enota Park:
Anticipated by summer 2026
Bike Park Ph 1 - Shirley Franklin Park:
Anticipated by late fall 2026
Enota Park
Southside Trail - Segment 2 & 3
Northwest Trail – Segment 4A
Northwest Trail- Segment 1
WELCOME › TRAILS & TRANSIT › HOUSING › ECONOMIC DEVELOPMENT > Q&A

## Slide 8: Trail Safety Projects
On Jan. 5th, the Beltline began installing and replacing cameras, adding gravel, and trimming landscaping.
Work is underway on the Southeast Trail at Wylie Street, the Northeast “Gravel Rail Trail,” and the Westside Trail.
Project completion is expected by Spring 2026.
WELCOME › TRAILS & TRANSIT › HOUSING › ECONOMIC DEVELOPMENT > Q&A

## Slide 9: Affordable Housing
1,835
UNITS
Supported by IA/ABI
689
UNITS
Supported by DCA, AH, COA, and DFAC
2,524
2,738
UNITS
Supported by IA/ABI
1,687
UNITS
Supported by DCA, AH, COA, and DFAC
4,425
6,949
+
=
+
=
TOTAL AFFORDABLE UNITS
AFFORDABLE UNITS
Beltline Planning Area
Outside TAD within 1/2 Mile of Beltline
AFFORDABLE UNITS
Beltline Tax Allocation District (TAD)
TAD Goal:
5,600 Units
22 mile
ATLANTA BELTLINE CORRIDOR
Includes 1.190 units attributed to City of Atlanta’s inclusionary zoning program (902 in TAD, 288 in BPA)
LEGEND | 
ABI | Atlanta Beltline
AH | Atlanta Housing
COA | City of Atlanta
DAFC | Development Authority of Fulton County
DCA | Department of Community Affairs
IA | Invest Atlanta
TAD and Planning Area boundaries are represented here for illustrative purposes only. For precise boundary lines, please visit beltline.org/map
Affordable Units Created/Preserved
WELCOME › TRAILS & TRANSIT › HOUSING › ECONOMIC DEVELOPMENT > Q&A

## Slide 10: Economic Development
The 5th cohort of Beltline Business Ventures graduated Dec. 9th, and applications for the next cohort opened Jan. 12th.
The 7th cohort of the Urban Forestry Career Pathways (UFOR) Program began on Jan. 20th.
The Beltline Commercial Affordability Consortium (BCAC) kicked off Jan. 29th, convening stakeholders to shape solutions and policies for affordable commercial space along the corridor.
WELCOME › TRAILS & TRANSIT › HOUSING › ECONOMIC DEVELOPMENT > Q&A

## Slide 11: Questions?